# 30-Day AI Governance Setup Plan

Company: [COMPANY NAME]

Plan owner: [AI GOVERNANCE LEAD]

Start date:

Target completion date:

How to use. This plan turns the starter kit into four weeks of practical work. It is built for small teams that need a credible first pass, not a mature enterprise program.

## Before you start

Choose one person to own the first pass. That person does not need to be a lawyer or compliance officer. They need enough authority to collect tool information, ask teams for input, and schedule follow-up decisions.

Suggested owner: operations lead, founder, chief of staff, IT lead, privacy/security lead, or department head.

## Week 1 - Make AI use visible

Primary document: AI Use Inventory

### Goals

Find the AI tools already in use

Identify owners and teams

Mark obvious sensitive-data issues

Separate approved, under-review, and unknown tools

### Tasks

[ ] Ask each team to list AI tools they use for work

[ ] Include personal AI accounts used for work tasks

[ ] Add every known tool to the AI Use Inventory

[ ] Record vendor, owner, use case, data inputs, and approval status

[ ] Flag tools that process customer, employee, student, health, financial, legal, confidential, or regulated data

[ ] Identify any customer-facing or decision-support use

### End-of-week output

A draft inventory with known tools and owners

A short list of unknowns to resolve

A list of tools or workflows that need deeper review

### Week 1 meeting prompt

Which AI tools surprised us, and which ones need immediate restrictions or review?

## Week 2 - Set the basic rules

Primary document: AI Acceptable Use Policy

### Goals

Define approved tools

Write simple data rules

Define prohibited uses

Decide when human review is required

Identify who approves exceptions

### Tasks

[ ] Fill in company name, owner, effective date, and policy owner

[ ] List approved AI tools and permitted uses

[ ] Adapt the Green / Yellow / Red AI Use Rules

[ ] Decide what staff may never put into AI tools without approval

[ ] Define when AI output must be reviewed before use

[ ] Define escalation contacts for uncertain or higher-risk use

[ ] Decide whether staff acknowledgment is required

### End-of-week output

A draft AI acceptable use policy

A short staff-facing rules summary

A list of policy questions that need leadership or counsel review

### Week 2 meeting prompt

What rule would prevent the most likely bad AI use in our team this month?

## Week 3 - Add review for new or risky use

Primary documents: AI Risk Tiering Decision Tree, AI Risk Intake and Impact Assessment, and AI Tool Approval Mini-Checklist

### Goals

Create a review path for new AI tools and workflows

Decide which requests can use the mini-checklist

Decide which requests need deeper review

Record approval conditions

### Tasks

[ ] Choose who reviews new AI tool requests

[ ] Use the risk tiering decision tree for one proposed tool or workflow

[ ] Use the mini-checklist for one low-risk tool request as a test

[ ] Use the risk intake and impact assessment for one higher-risk workflow or obvious gap

[ ] Define stop-and-escalate triggers

[ ] Add approved conditions back to the inventory

[ ] Add material risks to the risk register

[ ] Set next review dates for approved tools

### End-of-week output

A working request path for new AI use

One completed sample mini-checklist, tiering record, or intake/impact assessment

Clear escalation triggers for sensitive or higher-risk use

A starter risk register for the risks that need follow-up

### Week 3 meeting prompt

What kinds of AI use should we allow quickly, and what kinds should require review first?

## Week 4 - Roll out and start the update rhythm

Primary documents: Team Rollout Message, First Governance Meeting Agenda, AI Update Tracker, What Good Looks Like

### Goals

Tell staff what changed

Start the update log

Assign recurring owners

Decide what to improve next

### Tasks

[ ] Send the Team Rollout Message

[ ] Publish the approved tools list and rules where staff can find them

[ ] Hold the first governance meeting

[ ] Start the AI Update Tracker

[ ] Record open questions and next actions

[ ] Schedule the first 30-day follow-up

[ ] Use What Good Looks Like to check whether the first pass is complete

### End-of-week output

Staff communication sent

Update tracker started

Open actions assigned

Next review meeting scheduled

### Week 4 meeting prompt

What is the smallest next improvement that would reduce the most AI risk or confusion?

## 30-day completion summary

| Area | Done enough? | Owner | Evidence / link | Follow-up |
| --- | --- | --- | --- | --- |
| AI Use Inventory |  |  |  |  |
| Acceptable Use Policy |  |  |  |  |
| Green / Yellow / Red rules |  |  |  |  |
| New tool review path |  |  |  |  |
| Update Tracker |  |  |  |  |
| Staff rollout |  |  |  |  |
| Follow-up meeting scheduled |  |  |  |  |

## If you get stuck

If you cannot identify all AI tools, start with the obvious ones and keep a running open item.

If legal questions come up, mark them for qualified review instead of guessing.

If staff are using tools that are not approved, document the use first, then decide whether to approve, restrict, or replace it.

If the policy feels too long, publish the one-page rules first and improve the longer policy later.

## Disclaimer

This document is a template for educational and informational purposes only. It is not legal advice and does not create an attorney-client relationship. Consult qualified counsel before relying on this plan for compliance decisions.